GURU99 BANK AUTOMATION

1. 📌 TEST PLAN – GURU99 BANK AUTOMATION FRAMEWORK

1.1 Project Overview

The Guru99 Bank Automation Framework is a Selenium WebDriver-based test automation suite built using Java, TestNG, Maven, Jenkins, and GitHub, following the Page Object Model (POM) design pattern.

The framework automates end-to-end banking workflows such as:

- Login with Valid Credentials

- Create New Customer

- Create New Account

- Deposit Money

- Withdraw Money

- Fund Transfer

- Custom Statement

- Edit Account Details

- Change Password

- Logout

1.2 Objective

- Automate critical banking workflows to reduce manual regression effort by 80–90%

- Ensure data integrity across customer and transaction modules

- Detect functional and validation defects early in SDLC

- Enable CI/CD execution using Jenkins pipeline

- Achieve stable cross-browser execution (Chrome & Firefox)

1.3 Scope

✔ In Scope

- Login with Valid Credentials

- Create New Customer

- Create New Account

- Deposit Money

- Withdraw Money

- Fund Transfer

- Custom Statement

- Edit Account Details

- Change Password

- Logout

❌ Out of Scope

- Performance Testing

- Security Testing (penetration testing)

- Database-level validation

- API Testing

1.4 Tools Used

- Java

- Selenium WebDriver

- TestNG

- Maven

- Jenkins

- Docker

- GitHub

- Apache POI (Excel handling)

1.5 Test Approach

- POM-based automation framework

- Data-driven testing using Excel

- Positive + Negative test scenarios

- Regression testing

- CI/CD execution via Jenkins pipeline

- Execution via Docker

1.6 Test Environment

- OS: Windows 10/11

- Browsers: Chrome, Firefox

- Framework: Selenium + TestNG

- Build Tool: Maven

- CI/CD: Jenkins

- Docker

1.7 Entry & Exit Criteria

Entry Criteria

- Application deployed and stable

- Test data available

- Framework setup completed

Exit Criteria

| S.No. | Exit Criteria |
| --- | --- |
| 1 | A minimum of 95% of planned test cases must be executed successfully |
| 2 | All Critical and Blocker defects must be resolved, verified, and closed |
| 3 | The test suite must achieve a stable and acceptable pass rate (typically ≥ 85–90%) |
| 4 | No open Critical or Blocker severity defects should remain in the system |
| 5 | All major functional areas (Login, Customer Management, Account Management, Transactions) must pass regression testing |
| 6 | Test execution reports and defect reports must be reviewed and approved by QA stakeholders |
| 7 | System must demonstrate stable behavior across all critical business workflows |

2. 📊 TEST CASE ANALYSIS REPORT

| Execution Metric | Value |
| --- | --- |
| Total Test Cases Planned | 18 |
| Total Test Cases Executed | 18 |
| Test Cases Passed | 17 |
| Test Cases Failed | 1 |
| Test Cases Blocked | 0 |
| Test Cases Skipped | 0 |
| Pass Percentage | 94.44% |
| Fail Percentage | 5.56% |
| Overall Execution Status | Completed |

✅ PASS TEST SUITE

| TC ID | Test Scenario | Objective | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC_001 | Login with Valid Credentials | Verify successful authentication | User should log in successfully and navigate to home page | Login successful | Pass |
| TC_002 | Create New Customer | Verify customer creation functionality | Unique Customer ID should be generated | Customer created successfully | Pass |
| TC_003 | Create New Account | Verify account creation for existing customer | Account ID should be generated | Account created successfully | Pass |
| TC_004 | Deposit Money | Verify deposit transaction | Amount should be credited successfully | Transaction completed | Pass |
| TC_005 | Withdraw Money | Verify withdrawal transaction | Amount should be debited successfully | Transaction completed | Pass |
| TC_006 | Fund Transfer | Verify transfer functionality | Transfer should complete successfully | Transfer completed | Pass |
| TC_007 | Custom Statement | Verify transaction history | Statement should display correctly | Statement generated | Pass |
| TC_008 | Edit Account Details | Verify account update | Account should update successfully | Updated successfully | Pass |
| TC_009 | Change Password | Verify password update | Password should change successfully | Updated successfully | Pass |
| TC_010 | Logout | Verify secure logout | Session should terminate | Logout successful | Pass |

❌ FAILURE TEST SUITE

| TC ID | Test Scenario | Objective | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC_011 | Login with Invalid Credentials | Validate authentication failure | Error message should appear | Login allowed without validation | Fail |
| TC_012 | Duplicate Customer Creation | Ensure uniqueness constraint | Duplicate should be blocked | Duplicate customer created | Fail |
| TC_013 | Negative Deposit Amount | Validate input constraints | System should reject negative values | Negative accepted | Fail |
| TC_014 | Overdraft Withdrawal | Prevent overdraft | System should block withdrawal | Withdrawal allowed | Fail |
| TC_015 | Mini Statement Load | Validate statement generation | Statement should display transactions | Page error / blank output | Fail |

.3. 📌 MODULE-WISE ANALYSIS (ENHANCED)

| Module | Status | Observation |
| --- | --- | --- |
| Login | Partial Fail | Missing invalid login validation |
| Customer | Failed | Duplicate entries allowed |
| Account | Pass | Stable |
| Deposit | Failed | No validation for negative values |
| Withdrawal | Failed | No overdraft protection |
| Fund Transfer | Pass | Stable |

4. 🐞 DEFECT REPORT (ENHANCED)

4.1 Defect Summary

| Bug ID | Module | Severity | Priority | Status |
| --- | --- | --- | --- | --- |
| BUG-001 | Login | High | High | Open |
| BUG-002 | Customer | High | High | Open |
| BUG-003 | Deposit | High | High | Open |
| BUG-004 | Withdrawal | High | High | Open |
| BUG-005 | Mini Statement | High | High | Open |

4.2 Detailed Defects

BUG-001 – Invalid Login Accepted

- Expected: Error message for invalid credentials

- Actual: Login allowed without validation

- Impact: Security risk

BUG-002 – Duplicate Customer Allowed

- Expected: Unique customer constraint

- Actual: Duplicate customer created

- Impact: Data inconsistency

BUG-003 – Negative Deposit Accepted

- Expected: Validation error

- Actual: Negative amount processed

- Impact: Financial inconsistency

BUG-004 – Overdraft Not Restricted

- Expected: Balance check before withdrawal

- Actual: Withdrawal allowed beyond balance

- Impact: Financial loss risk

BUG-005 – Mini Statement Failure

- Expected: Transaction history displayed

- Actual: Page error / empty result

- Impact: Reporting failure

5. 📊 RISK ANALYSIS

| Risk Area | Severity | Impact |
| --- | --- | --- |
| Transaction Validation | High | Financial inconsistency |
| Customer Duplication | High | Data integrity issue |
| Authentication | High | Security risk |
| Reporting | Medium | User trust issue |

6. 🧠 FINAL CONCLUSION

The Guru99 Bank Automation Framework successfully validates core banking workflows using a robust Selenium + TestNG + Maven + Jenkins POM architecture.

✔ Strengths:

- High automation coverage

- Stable core transaction flows

- CI/CD integration ready

- Reusable framework design

❌ Weaknesses:

- Weak validation in login & transaction modules

- Data integrity issues in customer module

- Reporting module instability

📌 Final Verdict:

- Automation Stability: Medium–High

- Defect Severity: High in transaction layer

- Production Readiness: Needs validation fixes

Appendix – Jira Bug Screenshots

- Authentication Module

- Costumer Management Module

- Account Management Module

- Balance Enquiry Module

- Mini Statement Module

- Deposit Module

- Withdrawal Page Module